## Slide 1: Intelligent HealthCare
SIRUS 2.0 DEVELOPMENT

## Slide 2: SIRUS 2.0 DEVELOPMENT – TECHNOLOGY TO USE
Delivery Channel
Develop User Interface using a Progressive Web App which can be opened using a web browser or as a native app
The solution should support for offline mode and auto synch when the system back online
Build all core systems using API based using node.js as the main engine and interact with front end using HTTP API protocol and JSON file format
Build all main logic, business validation and business logic using Node.js
Interact with DB using MySQL connect for Node.js
Core BackEngine
Core Database
Leverage SIRUS 1.0 Database
Enhance SIRUS 1.0 Database as needed
MySQL Connect
Http API Based
JSON Format

## Slide 3: SIRUS 2.0 DEVELOPMENT – SCOPE OF WORK
MySQL Connect
Http API Based
JSON Format
MySQL Connect
SIRUS 1.0
SIRUS 2.0 – MAIN SCOPE OF WORK
ENHANCE DB AS REQUIRED
1
2
3
ENSURE SIRUS 1.0 CAN WORK AS PER USUAL
Develop SIRUS 2.0 using agreed technology and functionalities according to each SPRINT scope of work
Enhance the existing SIRUS 1.0 DB according to the needs of each SPRINT scope of work
Ensure that SIRUS 1.0 will still be working as per usual
1
2
3
All code must be delivered with high quality standard, complete documentation, proper architecture design and consistent
All code must be developed must adhere with the principle of scalability, sustainability, maintainability, flexibility & security

## Slide 4: SIRUS 2.0 DEVELOPMENT – DETAIL SCOPE OF WORK
SPRINT-1 – 4 weeks
SPRINT-2 – 4 weeks
SPRINT-3 – 4 weeks
End to End Patient Registration Flow (enabled through QRCode Patient Card)
Search and View Doctor Schedule
Doctor Waiting List Queue Management
Search Hospital Services
Medical Record Input and other templates (input template and dynamic default)
Continuous Push Notification (Reminder)
Assisted Clinical Pathways
Drawing Enabled, Image Upload Enabled, Sound Upload Enabled
Committed Scope of Work
Non Committed Scope of Work
(will be reviewed in each sprint planning)
Non Committed Scope of Work
(will be reviewed in each sprint planning)
E-Prescription with direct link to Pharmacy Database
E-Billing with direct link to Cashier Database
E-Lab with direct link to Lab Database
E-RAD with direct link to Radiology Database
Others:
Setup the architecture and framework
Setup the code development standard
Setup the version control and deployment framework

## Slide 5: Intelligent Healthcare – High Level Timeline
Initiation
SPRINT-1 DEVELOPMENT
SPRINT-2 DEVELOPMENT
Key Activities:
Setup the architecture and framework
Setup the code development standard
Setup the version control and deployment framework
Define the UI/UX principle
Develop the mockup UI/UX
Setup the environment to host the application
Expected Deliverables:
Running mockup in the environment hosted
All architecture, framework, code standard, version control, UI/UX principle are establisheda
1-week
4-weeks
4-weeks
1st SPRINT start at 26 Nov
Detail will follow
SPRINT-2 DEVELOPMENT
4-weeks
Detail will follow
Key Activities:
Requirement gathering with prototyping approach with product owner
Development as per agreed SPRINT-1 scope of work
Code review and quality control
System Test and UAT
Expected Deliverables:
MVP for SPRINT-1 completed
All documentation required for the SPRINT-1 completed
All feedback provided by contract owner has been accomodated
Key Activities:
Requirement gathering with prototyping approach with product owner
Development as per agreed SPRINT-2 scope of work
Code review and quality control
System Test and UAT
Expected Deliverables:
MVP for SPRINT-2 completed
All documentation required for the SPRINT-2 completed
All feedback provided by contract owner has been accomodated
Key Activities:
Requirement gathering with prototyping approach with product owner
Development as per agreed SPRINT-2 scope of work
Code review and quality control
System Test and UAT
Expected Deliverables:
MVP for SPRINT-2 completed
All documentation required for the SPRINT-2 completed
All feedback provided by contract owner has been accomodated